Independent work of the student№15

Project creation

Designing a project in an MS Project environment involves performing the following sequence of steps:

defining the project goal;

the formulation of the main stages;   defining the content of the stages;   creating a project plan;

creating a task list and structuring it;   determine the duration of each task;   establishing dependencies between tasks;

create a list of resources (employees, equipment, and materials);   assign resources to each task;

create a schedule, configure it, and optimize it.